Project Planning & Sprint Logic

A Sprint fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint.

A Story is a small task. It is part of an Epic.

A Story Point represents effort required for a task.

Story Point Scale

1 - Very Easy task

2 - Normal task

3 - Moderate task

5 - Difficult task

Sprint 1

Epic 1: Data Import Setup

Create Import Set Table (USN1) - 2

Load Data Source (USN2) - 1

Epic 2: Data Transformation

Create Transform Map (USN3) - 3

Field Mapping (USN4) - 3

Data Validation (USN5) - 3

Total Story Points Sprint 1 = 12

Sprint 2

Epic 3: Relationship Mapping

Dot Walking Configuration (USN6) - 2

Reference Field Mapping (USN7) - 2

Testing Relationships (USN8) - 2

Epic 4: Automation

Scheduled Import (USN9) - 4

Epic 5: Logging & Monitoring

Error Logging (USN10) - 5

Report Generation (USN11) - 5

Total Story Points Sprint 2 = 20

Velocity Calculation

Sprint 1 = 12

Sprint 2 = 20

Total Story Points = 32

Number of Sprints = 2

Velocity = 32 / 2 = 16 Story Points per Sprint